**BusyToEasy:**

**i) Website**

**Sno Module Duration**

1. Login/signup = 1days

2. Business Posting(Become Professional) = 2days

3. Category and Sub Category = 2days

4. City Module = 3days

5. Beauty & Health - 12 Module = 6days

6. Business - 10 Module = 5days

7. Home Design & Construction - 7 Module = 3days

8. Home Repairs & Services - 23 Module = 10days

9. Personal & More - 18 Module = 8days

10. Weddings & Events - 15 Module = 6Days

11. Request (Payment - SMS integration) = 1Days

11. Blog, Contact, Terms, Policy, About, Careers: = 1Days

12. Customer Reviews: = 1days

13. Company Profile (Details) = 2days

14. Similar Services and Recent Projects: = 1days

15. Home Page = 1days

**Total = 53Days**

**ii) Admin Panel**

**1. User module = 1days**

**2. Company module = 2days**

**3. Request Module = 1days**

**4. Reviews Module = 1days**

**5. Category & Sub Categoty Module = 2days**

**6. City Module = 3days**

**Total = 10Days**